# Handover: data priming (SQL Server → Parquet → ATILDA → BRONZE)

Current state (2026-10-27): the JSON build (adf_old_json, section 10) works in the old factory. Read section 10 first, then section 11 for the open Parquet fixes.

This file is for the next Claude session. Read it first, then README.md (the run guide), DESIGN.md (the approved design and the review log in section 12) and ../CLAUDE.md. The user's persistent memory also holds project facts: SQL_STATEMENT NULL, collated CONTROL columns, the CONTROL write path, the factory targets, and the ATILDA open-plan definition.

## 1. Goal

A one-click ADF run that primes (initial-loads) on-prem SQL Server tables into Snowflake EDP_DEV.BRONZE for development, through the ATILDA framework (EDP_DEV.CONTROL). The user picks the objects and a period (a date or integer-key window).

- Part 1, data in: an ADF Copy writes Parquet. It mimics the Python script in src/.../*.pdf, without Python.

- Part 2, data out: the ATILDA file flow loads that Parquet.

- Two modes:

  - test loads a separate <table>_PRIME_TEST table and never touches the live table;

  - live truncates and re-primes the live table, then hands over to its delta feed.

## 2. Process so far

- The design was reviewed by a DevOps agent and an engineering agent, over several rounds, until both approved.

- It was then built, walked step by step by a reviewer agent, and given a final independent review. Every finding was fixed. DESIGN.md section 12 logs each finding and its fix.

- The user then started real runs in ADF and Snowflake, and these turned up live issues (section 5). Everything since then is driven by real errors.

## 3. Files (all in parquet_ingestion/)

| Path | Purpose |
| --- | --- |
| README.md | Steps 1-10: prerequisites, grants check, row check, dry run, import, test prime (7), live prime (8), check, failures |
| DESIGN.md | Design v4 and later, the decisions, the assumptions (section 10) and the review log (section 12) |
| adf/pipeline/PL_ATILDA_DATA_PRIME.json | Entry point. ForEach object: Prepare row → Check pair → Get source columns → Get batch ranges → Begin → Data in → Data out → End (Abort on failure) |
| adf/pipeline/PL_ATILDA_DATA_PRIME_IN.json | Part 1: clear landing files, then a parallel ForEach of Copy batches (staged copy) → Parquet; returns batch_rows |
| adf/pipeline/PL_ATILDA_DATA_PRIME_OUT.json | Part 2: list files → PR_CREATE_EXTRACT_RUN_PLAN_FILE → run plans → load the first file alone, then 4 in parallel |
| adf/pipeline/PL_ATILDA_DATA_PRIME_LOAD_FILE.json | One plan: stage copy + PR_CREATE_EXTRACT_ARTIFACTS + logs |
| adf/pipeline/PL_ATILDA_DATA_PRIME_CLEANUP_TEST.json | Drops a *_PRIME_TEST table and its files; deletes the test row only with p_Delete_Test_Row |
| tools/build_pipelines.py | Generates all pipeline JSON and sql/10. Constants: FOLDER, SF_DATASET, STAGED_COPY, RUN_ID |
| tools/source_query.tsql | T-SQL for Get source columns: validates the table, window and partition column, and builds SOURCE_QUERY, RANGES_SQL, WINDOW_FILTER and ROWS_ESTIMATE |
| tools/sf_prepare.sql | Setup DML: creates the test row automatically; fixes or creates the live initial row only with p_Prepare_Live_Row |
| tools/sf_check_pair.sql | Read-only validation of the INITIAL_LOAD / delta pair, test-mode rules, escaped WM_QUERY / DUP_QUERY |
| tools/sf_begin.sql | Lock (initial row ACTIVE), abandon old plans, delta OFF (live only), truncate BRONZE, DELTA_MAX_PLAN |
| tools/sf_end.sql | Reconcile (rows, other rows, per batch, duplicate keys, late delta plans), watermark check, release lock, delta ON if safe |
| tools/sf_cleanup_test.sql | Cleanup block for the cleanup pipeline (strict *_PRIME_TEST guards) |
| tools/check.py | Static checker: expressions, references, ADF nesting rules, ExecutePipeline parameters |
| sql/01_grants.sql | Read-only grant checks for the ADF role, plus commented admin grants |
| sql/02_onboard_initial_load.sql | Read-only: the table's rows, what Prepare would change, SOURCE_PATH uniqueness |
| sql/03_monitor.sql | Read-only: pair state, plans per run, BRONZE rows per batch, handover watermark |
| sql/10_source_query_test.sql | Generated SSMS dry run of the source query |

To regenerate, run from parquet_ingestion/:

python3 tools/build_pipelines.py . && python3 tools/check.py adf/pipeline

Never hand-edit the JSON or sql/10. Import order in ADF: _LOAD_FILE, _OUT, _IN, then the entry pipeline. _CLEANUP_TEST is independent. ADF folders: ALTIDA/00 Templates/01 Extract/03 Data Prime (entry and cleanup) and .../Child.

## 4. User decisions (do not undo)

- The initial row's SQL_STATEMENT is NULL. 1=1 is for delta feeds only. This overrides recipe B in the skill.

- No new Snowflake objects. The control SQL runs inline as EXECUTE IMMEDIATE $$...$$ blocks in ADF Lookups. The earlier procedures and the PRIME_RUN_LOG table were dropped.

- Nobody writes CONTROL by hand. All CONTROL DML runs in the pipeline as the ADF role. sql/ is read-only. Never grant CONTROL writes to OPS_DEV or ACCOUNTADMIN.

- Initial rows use RUN_GROUP = 'DATA_PRIME', a group that no trigger runs. This is enforced by Check pair, and Prepare sets it.

- Test mode: {"table": "<T>_PRIME_TEST", "source_from": "<T>"}. The table must be exactly <T>_PRIME_TEST. The test row is created automatically, with path data_prime_test/<t>_prime_test/.

- Staged copy for Parquet, because the SHIR has no Java (option 2, chosen by the user).

- The source DB comes only from SourceConfig[<delta SOURCE_NAME>]. The user removed the per-object source_server / source_config override: their config already points to the DB they want, a test DB (tdb).

- p_Objects defaults to [], so an accidental trigger does nothing. p_Prepare_Live_Row defaults to false.

## 5. Live findings (verified in the user's environment)

| Finding | Consequence in the build |
| --- | --- |
| CONTROL text columns are collated, so TRIM(col,'/ ') fails | COLLATE(col,'') before TRIM with characters, REGEXP or SPLIT_PART, everywhere |
| EXTRACT_META is owned by db role CONTROL_DEV_FC; writes go through db role CONTROL_DEV_RW → DEV_ROLE_DATA_INGESTION → account role DEV_ACCOUNT_ROLE_DATA_INGESTION. OPS_DEV has no INSERT | DML moved into the pipeline (Prepare and the cleanup pipeline) |
| DS_Snowflake / DS_Snowflake_Template → linked service cw_au_edp_snowflake runs as OPS_DEV | Every Snowflake Lookup uses DS_Snowflake_Wh (cw_au_edp_snowflake_wh), as the live DI_FILE_CSV_DFIO does |
| The factory cwr-ase-edp-dev-adf has no StagingContainer global | Pipeline parameter p_Staging_Container, default snowflake-data |
| CONTROL.STORAGE_DETAILS: EDP_AZURE_SI_DEV → azure://cwraseedpdevst.blob.core.windows.net/snowflake-data/ | snowflake-data is correct. Storage account cwraedevdata is not used (DESIGN section 11) |
| A dataset parameter File: "" fails ADF validation | File = @string('') |
| EXECUTE IMMEDIATE blocks work through a Snowflake V2 Lookup | Confirmed: the failure was inside a block, at line 57 |
| SHIR cwr-ase-edp-shir: JreNotFound when writing Parquet | STAGED_COPY = {"linked_service": "cwraseedpst", "path": "snowflake-data/_adf_staging"} |
| The user's account lacked ADF pipelines/sandbox/action (Debug) once | This was Azure RBAC, outside the build; the user resolved it |
| The table pair | Delta 156 (STOCKDB, dbo.ProductNetworkCostsHistory, PK HistoryID, snippet watermark RefreshDatetime, active, SCMergeCO). Live initial 768 (1=1, PARALLEL FALSE, group INITIAL, path PDB08/stockdb/dbo.productnetworkcostshistory/, not yet fixed). Test row 789 (DB_STOCKDB_PRODUCTNETWORKCOSTSHISTORY_PRIME_TEST) was created by Prepare |

## 6. Where we are now

On the last test run, every step up to Begin prime succeeded: Prepare created row 789, the source query and batch ranges were correct, and Begin took the lock. Data in then failed with JreNotFound, and Abort released the lock. The state is clean:

- 789 is inactive;

- the test BRONZE table may not exist yet;

- 156, 768 and the live BRONZE table are untouched.

Since then, these changes were made in the generator and still have to be re-imported into ADF:

- staged copy;

- DS_Snowflake_Wh;

- p_Staging_Container;

- the removal of the source overrides.

Next steps for the user (README step 7):

- Check that linked service cwraseedpst (and the one behind DS_Storage_Landing_Parquet) connects via an Azure IR, not the SHIR. Otherwise the Parquet write lands on the SHIR again and fails with JreNotFound.

- Check that the Role on cw_au_edp_snowflake_wh is DEV_ACCOUNT_ROLE_DATA_INGESTION.

- Re-import all 5 pipelines, then run Validate all.

- Debug PL_ATILDA_DATA_PRIME with:

  - p_Rows_Per_File = 50000 and p_Read_Batches = 2;

  - p_Objects = [{"table":"DB_STOCKDB_PRODUCTNETWORKCOSTSHISTORY_PRIME_TEST","source_from":"DB_STOCKDB_PRODUCTNETWORKCOSTSHISTORY","window_column":"RefreshDatetime","window_start":"2026-09-26","window_end":"2026-10-26","partition_column":"HistoryID"}]

  - Dates must be yyyy-mm-dd.

- Expect:

  - Prepare shows TEST_ROW_EXISTS;

  - Data in succeeds with two stages per copy;

  - files are named productnetworkcostshistory_part_<RunId>_b<k>_<n>.parquet under snowflake-data/data_prime_test/db_stockdb_productnetworkcostshistory_prime_test/;

  - End shows STATUS = OK with ROWS_COPIED = BRONZE_ROWS.

- Then:

  - check the test table's owner (README 7.3);

  - run PL_ATILDA_DATA_PRIME_CLEANUP_TEST;

  - do the live prime (README step 8, once with p_Prepare_Live_Row = true to fix 768).

How to debug a failed run:

- PRIME_FAILED is only the summary. Open the failed inner activity's error icon.

- For Data in, open the child run: Monitor → Debug → PL_ATILDA_DATA_PRIME_IN, then the failed activity's error.

- Read the Lookup outputs: Prepare row / Check pair / End prime return STATUS, MESSAGE and the details.

## 7. Still unverified (prove these in the step 7 run)

- Staged copy keeps fileNamePrefix / maxRowsPerFile file naming, and the Parquet types are unchanged (DESIGN 10.1).

- PR_CREATE_EXTRACT_RUN_PLAN_FILE plans the files (proven by the JSON test). EXTRACT_RUN_PLAN_VW.FILE_NAME equals the landing blob name (10.4): disproved, see section 9 run 3.

- BRONZE.ETL_FILE_NAME holds the file name, which the reconcile depends on (10.5).

- ATILDA can load several files of one row in parallel with PARALLEL_STAGE_LOAD_FLAG = TRUE (10.10). If End reports a batches: mismatch, make Load other files sequential in the generator.

- AppendVariable in the parallel ForEach collects every batch (10.11).

- The test BRONZE table is owned by the ADF role, so it can be truncated and dropped.

- The EXTRACT_RUN_PLAN_STATUS_VW columns are EXTRACT_RUN_PLAN_ID, FILE_NAME, EXTRACT_RUN_PLAN_STATUS.

- The cleanup's LOAD_META columns are TARGET_TABLE_NAME, JOB_GROUP_SEQ, JOB_GROUP.

## 8. Working style the user expects

- Terse answers.

- Ground every proposal in Altida_Skill.md, and say where the live setup differs from the skill.

- Keep everything safe for live data: guards, opt-in parameters for changes to live rows, and test mode first.

- After every change, regenerate and run the checker.

- Update README, DESIGN (section 12 row), CLAUDE.md and memory together.

- Have a reviewer agent verify non-trivial changes before telling the user to run them.

- Nothing is committed to git; the repo is untracked. Commit only if asked.

## 9. Second factory: cwr-ae-dev-data-adf (2026-10-27)

- The repo's data-factory/ holds the current factory, retargeted in commits 2d9b96b and 5f3345b:

  - SHIR shir;

  - storage cwraedevdata, container staging;

  - globals StagingContainer and SnowflakeStorageIntegration.

- Sections 1-8 describe the old factory cwr-ase-edp-dev-adf. The user still runs it, so adf/pipeline/ must stay byte-identical.

- python3 tools/build_pipelines.py . new writes adf_new/pipeline/. Its only difference is the global container (see adf_new/README.md).

- Blocked on the Snowflake side. Checked on 2026-10-27: STORAGE_DETAILS and EDP_AZURE_SI_DEV allow only azure://cwraseedpdevst.blob.core.windows.net/snowflake-data/, the old factory's account.

- Parquet cannot avoid Java there: every linked service runs on shir.

- User decision: do not touch adf_new yet.

## 10. JSON version (adf_old_json): WORKING in the old factory

Status. Test run 4 passed end to end on 2026-10-27:

- RunId 20261027035802, test row 790, plan 10405;

- 163,204 rows extracted = 163,204 loaded into BRONZE.DB_STOCKDB_PRODUCTNETWORKCOSTSHISTORY_PRIME_TEST;

- End STATUS = OK, no other rows, no duplicate keys, delta row 156 untouched.

Why JSON. The SHIR has no Java, so it cannot write Parquet (JreNotFound). The JSON sink needs no Java. It is the path the house delta (TPL_E_RDBMS_J4_V2) already uses on the same SHIR. Full design: DESIGN.md section 13. Run guide and test checks: adf_old_json/README.md.

Build:

python3 tools/build_pipelines.py . old_json && python3 tools/check.py adf_old_json/pipeline

- Pipelines: PL_ATILDA_DATA_PRIME_JSON, _JSON_IN, _JSON_OUT, _JSON_LOAD_FILE, _JSON_CLEANUP_TEST, in ADF folder ALTIDA/00 Templates/01 Extract/03 Data Prime JSON (children in /Child). The names differ from the Parquet ones, so importing never overwrites them.

- Import order: _JSON_LOAD_FILE, _JSON_OUT, _JSON_IN, the entry pipeline, _JSON_CLEANUP_TEST.

- Save or publish after every paste. A Debug run calls the child pipelines' saved version (git mode) or published version (live mode), not what is open in the editor. Twice an old child ran: runs 2 and 3 failed this way.

- SQL: tools/json/ holds the JSON variants of sf_prepare.sql, sf_check_pair.sql, source_query.tsql and sf_begin.sql. The generator falls back to tools/ for the shared sf_end.sql and sf_cleanup_test.sql.

- Dry run: sql/10_source_query_test_json.sql.

What differs from the Parquet build:

| Area | JSON build |
| --- | --- |
| Extract | JsonSink on DS_Storage_Stage_JSON (gzip), no staged copy. One file per batch: <prefix>_part_<RunId>_b<k>_1.json in SOURCE_PATH. The _1 keeps End's _part_<RunId>_b<k>_ tag |
| Batches | A batch is p_Rows_Per_File rows of the partition key; p_Read_Batches is removed. RANGES_SQL builds the ranges in #r and throws above 4999 (the Lookup cap is 5000). Batch 0 (NULL keys) is emitted only when NULL keys exist |
| Select list | Raw columns, like the delta's SELECT *. Only CLR types and sql_variant are converted |
| Initial row | OBJECT_NAME <t>_part_%.json, STAGE_FILE_TYPE and STAGE_FILE_SPEC NULL (= JSON), SCHEMA_DRIFT_CODE copied from the delta row (2) |
| Size guard | No estimate guard in Check source columns. With no partition column the whole window is one file |
| If BATCH ID exists | @empty(p_Batch_ID). A blank Debug value reaches the child as a JSON null, which equals(...,'') and coalesce do not catch |
| Copy to BLOB | JSON to JSON on DS_Storage_Stage_JSON. Reads SOURCE_PATH/OBJECT_NAME and writes LVL1_FOLDER_NAME/FILE_NAME. Get run plan selects OBJECT_NAME, passed as p_Object_Name |
| Begin | Closes old open plans with extract_run_plan_status = ABANDONED, as well as etlplan_status |

ATILDA facts proven by the test runs (also in memory):

- A FILE row with STAGE_FILE_TYPE NULL loads JSON. Before this test no such row existed in DEV.

- File-plan columns (EXTRACT_RUN_PLAN_VW):

  - OBJECT_NAME is the landing file in SOURCE_PATH.

  - LVL1_FOLDER_NAME is the initial row's SOURCE_NAME.

  - FILE_NAME is the target path under it: <LVL2>/<META_ID>_<PLAN_NUMBER>/<name>_json_<plan>_<ts>.json.

  - This disproves DESIGN 10.4.

  - BRONZE ETL_FILE_NAME holds the full FILE_NAME.

- PLAN_NUMBER stayed 365 for every plan of row 790, so all its plans stage in one folder 790_365/. ATILDA loads by file, not by folder: only 10405's file reached BRONZE.

- A plan is open while its latest extract_run_plan_status is PLANNED (view DDL). etlplan_status = ABANDONED (Altida_Skill.md section 8) does not close it. PR_CREATE_EXTRACT_ARTIFACTS(meta, plan) also logs provision and load for the other open plans of the same row.

- First load: load_run_plan_status = SKIPPED FIRST LOAD, because the provision step creates and fills the table.

- source_rows_read is logged as 0. Harmless.

Blob layout (container snowflake-data, account cwraseedpdevst):

- Landing: data_prime_test/<table lowercase>/<prefix>_part_<RunId>_b<k>_1.json.

- Staged: <initial SOURCE_NAME>/<LVL2>/<META_ID>_<PLAN_NUMBER>/<...>_json_<plan>_<ts>.json.

- Cleanup: _JSON_CLEANUP_TEST deletes only the landing *.json. Staged copies stay.

Test run history:

| Run | Result | Cause / fix |
| --- | --- | --- |
| 1 | SET BATCH ID: replace on Null | Null p_Batch_ID. Changed to coalesce, then to empty() |
| 2 | Same error | coalesce lets a JSON null through, and an unsaved child pipeline ran. Fixed with empty() |
| 3 | Copy to BLOB 404 UserErrorSourceBlobNotExist | It read SOURCE_PATH/FILE_NAME. Fixed to read OBJECT_NAME and write FILE_NAME. The rerun failed again only because the old child was still published |
| 4 | Passed (one file, 163,204 rows) | Showed that old plans stay open, which led to the Begin extract_run_plan_status fix |

Manual actions taken (one-off exceptions to "nobody writes CONTROL by hand"): before the first JSON run, the user deleted the Parquet test row 789 in Snowflake (DELETE ... WHERE EXTRACT_META_ID = 789), because the Parquet cleanup pipeline could not be run. It had no LOAD_META row.

Still to prove with the JSON build:

- Several files with parallel loads. Run 4 had one batch. Check the run parameters to see why p_Rows_Per_File = 50000 did not split it.

- Old plans now close. After the next run, EXTRACT_RUN_PLAN_VW for row 790 should list none of 10380-10385, 10403, 10405.

- Data checks (adf_old_json/README.md):

  - the test table has every column of the live table;

  - the BRONZE text matches the delta;

  - the staged copy equals the landing file once gunzipped. The JSON-to-JSON copy re-serialises, which could change number or datetime text.

- Next run the user asked for: a 2-year window (2024-10-26 to 2026-10-26) into the test table. Size it first with a source COUNT_BIG, then pick p_Rows_Per_File (500000 by default).

- Live prime. Not possible with this build yet. The live initial row 768 is Parquet, and Prepare refuses to create a JSON row next to it. Converting 768 changes a live CONTROL row, which needs the user's decision.

Parameter notes:

- p_Enable_Delta matters only in live mode: End turns delta row 156 back on only if it is true and the checks pass. Test mode ignores it.

- The prime is always a full initial load of the window.

## 11. TODO for adf/ (Parquet, old factory) and adf_new/ (fix later, at the user's request)

The bugs below were found and fixed in the JSON build. They are still in the Parquet old and new targets. Fixing them changes adf/ output, so re-import afterwards.

- If BATCH ID exists: use @empty(p_Batch_ID) (in load_file(), drop the if JSON else). Until then, give p_Batch_ID a value when debugging.

- Copy to BLOB: read SOURCE_PATH/OBJECT_NAME and write LVL1_FOLDER_NAME/FILE_NAME. This needs p_Object_Name, and a sink that can set a file name. DS_STORAGE_V2_STAGE_BIN cannot (no File parameter, and it is gzip). Use a Parquet-to-Parquet copy on DS_Storage_Landing_Parquet (needs Java) or a new uncompressed Binary dataset.

- Begin: the shared tools/sf_begin.sql must also log extract_run_plan_status = ABANDONED.

- Docs: README.md step 1.3 still says a Parquet plan's FILE_NAME is the landing blob name.

- Java: the Parquet build needs Java on the SHIR (or an Azure IR) in either factory.